## Slide 1
Dashboards, Story & Presentation Prep
Worth the Investment? Player Value and Injury Risk Project
Production, Output Visualisations, and the Story Concept
September 24, 2026
Presented by Mahmoud

## Slide 2
Where This Update Fits
Hypothesis testing is done. This week the results move into live dashboards and a story stakeholders can see.
Kickoff and Planning
DONE
Data Retrieval and Wrangling
DONE
Raw Analysis
DONE
Modelling and Hypothesis Testing
DONE
Dashboards and Presentation
THIS WEEK
Final Capstone Presentation
UPCOMING
Last week's two tested angles are locked in. This week: production, dashboards, and the story that ties them together.
Worth the Investment? Weekly Update
2 / 7

## Slide 3
FOLLOWING UP
You Asked, Here's What Changed
Three things came up live in last week's meeting. Here's exactly what happened with each one.
EXPLAINED
“Three bars at exactly 0.00%, is that a bug?”
No. Many valuation snapshots simply repeat the last known value between updates. That's now explained directly on the slide, not just said out loud.
FIXED
“What do the chart numbers actually measure?”
Units and a plain definition of a “90” (one full match played) now sit directly on the slides where they were missing, not left to be explained live.
IN PROGRESS
“Just group it into prior injury vs. no prior injury.”
Agreed, it matches the finding itself. Reworking the four recency buckets into two clean groups, landing before today's meeting.
Worth the Investment? Weekly Update
3 / 7

## Slide 4
This Week: Production & Output Visualisations
Taking both tested angles out of notebooks and into something stakeholders can click through themselves.
Production
Moving injury history and age-risk, both tested and locked last week, out of standalone notebooks and into the live dbt pipeline that feeds the dashboards directly.
Output Visualisations
Building out the full Tableau workbook beyond last week's single teaser screenshot, one dashboard view per tested angle, cross-filterable.
Both are in progress this week. Nothing here is final yet, this is what's being built toward Thursday's walkthrough.
Worth the Investment? Weekly Update
4 / 7

## Slide 5
This Week: The Story Concept
Three separate findings, one narrative arc for the final capstone presentation.
The arc: injury history as the recruitment lens, age as the risk lens, and the forecast stress-test as the honesty check, one connected story instead of three separate findings.
Recruitment Lens
Any injury history, not its recency, flattens value growth.
Risk Lens
Age predicts injury risk cleanly. It doesn't predict value growth.
Honesty Check
The forecast alone underperforms a coin flip, which is why the other two angles matter.
Worth the Investment? Weekly Update
5 / 7

## Slide 6
Looking Ahead: Presentation Design & Format
Early thinking, not commitments yet, on the final capstone deck itself.
Presentation - Design
Keeping the same navy and gold system running from these weekly updates through to the final deck, so the story feels continuous, not like a different project on the big day.
Presentation - Format
Deciding how much of the 29th is live Tableau versus slides, and where the honest caveats and limits get their own moment, not just a footnote.
Both land right after this week's dashboard work, ahead of speech practice on the 26th and tech check on the 28th.
Worth the Investment? Weekly Update
6 / 7

## Slide 7
Next Update
Presentation Design & Format, Finalized
Speech practice starts the 26th. Tech check the 28th. Final Capstone Presentation: September 29, 2026.
Thank You
Questions and feedback are welcome.
Worth the Investment? Weekly Update
7 / 7